	[image: image1.jpg]The Nature ¥

Conservancy.

SAVING THE LAST GREAT PLACES ON EARTH




	MNTNC Winter Brush Pile Burn Plan
	

	

	County Name
	Lat/Long
	Sec
	Township
	Range
	Forty
	Management Unit Name

and Number
	Administrator

	Kittson, Roseau, Marshal
	
	
	
	
	
	
	TNC

	Burn Unit Description

	Fuel Model1
	MN Native Plant Community
	Size of Burn (acres)1
	Fuel Loading (tons/acre)1

	13
	
	<1
	Various

	Landscape Description:  The Tallgrass Aspen Parklands landscape is characterized by a mosaic of trembling aspen groves, prairie, sedge-dominated wet meadows, marshes, peatlands, and riparian areas with little to no relief.  Large natural areas are interspersed within a broader context of mixed farming, ranching and recreational uses.  Several jurisdictional and political boundaries within the landscape bring multiple partners to bear.
Description:  Brush piles are created to collect woody material for later disposal through controlled burning.  This plan covers any burn pile on TNC land in Kittson, Roseau and Marshal counties.
Fire Behavior: The burn will be targeted toward consuming as much fuel as possible.  Fire intensity could be highly variable depending on fuels and climatic conditions.
Firebreak Description: The surrounding area must have continuous snow cover to a depth of 3 inches.
Adjacent Fuels:  Due to the snow cover, there will be no available fuels near the brush pile.

	Objectives

	Consume >90% of available fuels in pile.
Burns will be conducted only November 1 through March 31.

	
	

	Emergency Telephone Numbers
	Burn Activity Contacts

	Forestry
	218-425-7793
	Roseau River WMA
	218-463-1130

	Fire Dept
	911
	Kittson County MNDNR Wildlife
	218-436-2427

	Sheriff: Kittson
	218-843-3535
	
	

	Sheriff: Roseau
	218-463-1421
	
	

	Medical: Kittson
	218-843-3612
	
	

	Medical: Roseau
	218-463-2500
	
	


	Personnel Needs

	Burn Boss Level: 
	FFT1

	Number Needed
	Position

	1
	FFT2
	Names(Optional)

	Equipment Needs

	Number needed
	Equipment Type
	Source

	1
	Chain saw w/ support equipment and PPE
	

	1
	Cell Phone
	

	2
	Drip torches
	

	1
	Shovel
	

	1
	First Aid kit
	

	1
	Fire Extinguisher (10 lb)
	

	1
	Tractor – if accessible
	


	Operations Plans

	Pre-burn Site Preparation Plan:  The area surrounding the burn pile must have >3 inches of continuous snow cover, or otherwise be unavailable for burning (gravel road, mineral break, etc).

	Ignition/Firing Plan:  The employee will check on local weather and climatic conditions to ensure that the necessary fire behavior will be achieved and that no houses or roads will be negatively affected by smoke.  The local authorities will be notified as to the location and expected duration of brush pile(s) being burned.  The pile(s) will then be ignited and the employee will ensure that safe, sustained burning can be achieved.  The employee will stay at or near the site until no more open flames are apparent and the smoke is no longer visible off site.  


	Holding/Patrol/Mop-up Plan: Coals or otherwise partially burned material may be spread out to help quicken the cooling down of the area.  The local authorities will be notified once the burning is complete.


	Contingency Plans

	Escape off site should be nearly impossible due to lack of available fuels in the surrounding area.  However, should the smoke become a nuisance to homes, road traffic, or other smoke sensitive areas the fire should be extinguished.

	Smoke Management Plan

	Smoke Management Plan: Firefighters will stay out of smoke as much as possible.  Local weather will be checked beforehand to ensure that smoke will not affect any sensitive areas.

	Safety Plan

	Personnel will have Cell phone to contact local authorities.
Safety zones will be snowed areas.

	Medical Plan

	Nearest Hospitals: Hallock, Roseau, Thief River Falls.  Nearest ground ambulance: Hallock, Roseau, Thief River Falls.  Nearest air ambulance: Grand Forks.  General first aid kits are available in each truck.

	Signatures

	Prepared by: Jon Eerkes
	Qualification Title: Field Steward TNC
	Date: March 13, 2006

	Reviewed by: E Rosenquist
	Qualification Title: RxB2-ND Fire Manager TNC
	Date:

	Approved by: R Reisz
	Title:RxB2- MN Fire Manger TNC
	Date:

	
	
	

	
	
	


